EXECUTIVE COMMITTEE | DECISION PAPER

# Executive Brief

Modernising the Markets Confirmation Platform

Decision requested: approve phased migration from the Java 6 / WebLogic monolith to Spring Boot services with event-driven workflow.

| 14 yrs CORE PLATFORM AGE | 38% CHANGE SPEND ON LEGACY | 6–8 wks TYPICAL RELEASE | 3 MATERIAL EOL RISKS |
| --- | --- | --- | --- |

Recommendation Proceed with a strangler-pattern migration over four controlled waves. Establish a Kafka event backbone, extract bounded business capabilities into Spring Boot services, introduce service-owned data progressively, and retire WebLogic only after parallel-run evidence demonstrates functional and operational equivalence.

# Why this matters now

The current platform combines trade intake, confirmation decisioning, document generation, dispatch, inbound matching and exception handling in one deployment unit.

Java 6 and WebLogic dependencies constrain security remediation, engineering productivity and infrastructure options.

A single shared database makes change coordination expensive and increases blast radius during release and recovery.

Business demand is shifting toward higher throughput, richer matching, faster rule change and better operational visibility.

# Target architecture

| BUSINESS CAPABILITY | TARGET SERVICE | PRIMARY INTERACTION |
| --- | --- | --- |
| Trade intake & eligibility | Trade Intake / Decision | Kafka events |
| Validation & workflow | Confirmation Workflow | Kafka + API |
| Document creation & dispatch | Document / Dispatch | Kafka events |
| Inbound docs, matching, exceptions | Inbound / Match / Case | Kafka + operator APIs |

# Key design decisions

Strangler over big-bang rewrite

Allows business flows to be extracted one capability at a time while the current platform remains the system of record during transition.

Events for workflow; APIs for immediate queries

Kafka decouples long-running confirmation steps and enables replay. APIs remain appropriate for synchronous lookups or commands that require an immediate answer.

Local transactions + outbox + idempotency

Avoids distributed XA transactions and protects against duplicate or lost processing when database writes and event publication intersect.

Service-owned data as the target

Prevents a “distributed monolith” built around the existing shared database. Database separation will be sequenced behind capability extraction to control migration risk.

Exceptions as a first-class domain

Operational failures become visible cases with status, ownership, retry and audit—not merely application logs.

DELIVERY & RISK

# Four-wave migration

| WAVE 1 Foundation Spring Boot platform, CI/CD, Kafka, observability, security baseline | WAVE 2 Low-coupling extraction Document generation, dispatch, reference-data façade | WAVE 3 Core workflow Decision, validation, workflow state and exception case management | WAVE 4 Inbound & retirement Matching, residual data migration, WebLogic shutdown |
| --- | --- | --- | --- |

# CI/CD and release controls

Pipeline per service: compile, test, static analysis, SAST/dependency scan, contract tests, container build and image scan.

Build once; promote the same immutable image through Development, SIT, UAT and Production.

Database changes use Flyway/Liquibase with backward-compatible expand-and-contract migrations.

Kafka schema compatibility and consumer contracts are checked automatically.

Production deployment uses health gates, rollback criteria and telemetry.

# Principal risks and mitigations

| RISK | EXPOSURE | MITIGATION |
| --- | --- | --- |
| Functional divergence | High | Golden-data regression, parallel run, outcome reconciliation |
| Duplicate / lost events | High | Idempotent consumers, outbox pattern, partitioning by business key |
| Shared-DB coupling | Medium | Ownership map, façade APIs, staged schema separation |
| Operational complexity | Medium | Tracing, SLOs, runbooks and dashboards |

# Decision requested

Approve 1) Four-wave target architecture and migration approach; 2) platform investment for Kafka, CI/CD and observability; 3) Wave 1 mobilisation; and 4) a quarterly executive checkpoint tied to decommissioning outcomes—not code-conversion activity.